Project Planning Phase
Planning Logic

| Project detail | Value |
| --- | --- |
| Date | 1 October 2026 |
| Team ID | SWTID-2026-3491 |
| Project Name | Import Data using Transform Maps (Spreadsheet) |

# Agile planning terms

Sprint: A fixed time period in which the team completes selected project tasks.

Epic: A larger capability split into smaller user stories.

User Story: A task described from the user or administrator perspective.

Story Point: Relative effort estimate using Fibonacci values (1, 2, 3, 5).

# Sprint 1 — Spreadsheet setup and import configuration

| Epic | User Story | Points |
| --- | --- | --- |
| Data Preparation | USN-1 — As an administrator, I can prepare an employee spreadsheet with Employee ID, Employee Name, Email, Department and Location. | 2 |
| Target Table | USN-2 — As an administrator, I can create Employee Test (u_employee_test) with the required employee fields. | 3 |
| Import Set | USN-3 — As an administrator, I can load the spreadsheet into Employee Import (u_employee_import) using Load Data. | 2 |
| Transform Map | USN-4 — As an administrator, I can create Sample Spreadsheet Import from Employee Import to Employee Test. | 2 |
| Field Mapping | USN-5 — As an administrator, I can verify source-to-target field mapping using Auto Map and Mapping Assist. | 2 |

Total Sprint 1 = 11 story points.

# Sprint 2 — Transformation, validation and reporting

| Epic | User Story | Points |
| --- | --- | --- |
| Transform & Validation | USN-6 — As an administrator, I can run the transform and verify successful employee records in Employee Test. | 2 |
| Duplicate Handling | USN-7 — As an administrator, I can enable Coalesce on Employee ID so matching records update instead of duplicating. | 3 |
| Repeat Import | USN-8 — As an administrator, I can upload a follow-up spreadsheet and inspect inserted, updated and ignored outcomes in transform history. | 2 |
| Reports | USN-9 — As a reviewer, I can create department pie/count, location bar/count and employee list reports. | 3 |
| Dashboard | USN-10 — As a reviewer, I can add all three reports to Employee Analytics Dashboards. | 3 |

Total Sprint 2 = 13 story points.

# Velocity calculation

Total planned story points = 11+13=24. Number of sprints = 2. Average planned velocity = 12 story points per sprint. This is a planning estimate; actual velocity is calculated from completed work.